# SIH26149 — Integrated Secure Data Erasure & Advanced File Recovery Tool

### Project working name: ForensiChain — Secure Erase & Forensic Recovery Suite

Organisation: National Technical Research Organisation (NTRO) · Category: Software · Theme: Blockchain & Cybersecurity

## 1. Problem Restatement

Two structurally opposite forensic needs currently live in separate, unconnected tools:

- Destroy data beyond recovery — for decommissioned drives, evidence handling, and compliance-driven sanitization.

- Recover deleted/hidden data — for forensic investigation, incident response, and evidence reconstruction.

Existing tools (BleachBit, DBAN, Eraser for wiping; PhotoRec, Recuva, Autopsy for recovery) solve one half each, support a limited set of storage media/file systems, and — critically — produce no independently verifiable, tamper-proof proof of what was actually done. An erasure log stored as a plain file or DB row can be edited after the fact, which is a non-starter for an agency like NTRO where chain-of-custody and evidentiary integrity are the whole point.

The gap this project targets: one platform that does both erasure and recovery and makes every operation cryptographically provable — the blockchain isn't a buzzword bolt-on here, it's the answer to "how do you prove this wasn't tampered with after the fact."

## 2. Expected Deliverables (from the official PS)

| # | Module | Core requirement |
| --- | --- | --- |
| 1 | Secure Drive Eraser | Sanitize HDDs, SSDs, USB drives, memory cards, external storage. Verification, audit logging, tamper-resistant reporting, compliance with data-destruction standards. |
| 2 | Secure File & Folder Eraser | Selective secure deletion, metadata/residual-trace removal, batch operations, erasure verification, multi-filesystem/OS audit reporting. |
| 3 | Advanced File Carving & Recovery | Recover deleted/lost files from damaged or reformatted media without relying on filesystem metadata; multi-format support. |
| 4 | Reporting & Audit Layer | Tamper-resistant, standards-aligned reporting across all operations — this is where the blockchain ledger lives. |

Standards to explicitly design against: NIST SP 800-88 Rev.1 (Media Sanitization), DoD 5220.22-M (legacy multi-pass wipe pattern), ISO/IEC 27040, and CERT-In / IT Act 2000 data-handling expectations (relevant given the NTRO context).

## 3. Architecture (3-tier + ledger)

┌─────────────────────────────────────────────────────────┐

│  PRESENTATION LAYER                                      │

│  Dashboard (web/desktop) · CLI · Role-based access (RBAC)│

└───────────────────────────┬───────────────────────────────┘

│

┌───────────────────────────▼───────────────────────────────┐

│  CORE ENGINE LAYER                                        │

│  ┌───────────────┐ ┌───────────────┐ ┌──────────────────┐│

│  │ Erasure engine │ │ Carving/       │ │ Verification &    ││

│  │ (drive+file)   │ │ recovery engine│ │ hashing service   ││

│  └───────────────┘ └───────────────┘ └──────────────────┘│

│  ┌───────────────────────────┐ ┌──────────────────────┐  │

│  │ Blockchain ledger service │ │ Certificate/report gen│  │

│  └───────────────────────────┘ └──────────────────────┘  │

└───────────────────────────┬───────────────────────────────┘

│

┌───────────────────────────▼───────────────────────────────┐

│  ACCESS LAYER                                             │

│  Raw disk I/O (ATA/NVMe/SCSI) · Filesystem parsers         │

│  (FAT32/NTFS/ext4/exFAT)                                   │

└─────────────────────────────────────────────────────────┘

Why blockchain specifically, not just a signed DB row: a single signed log can still be selectively deleted or the whole chain replaced by someone with DB access. A hash-linked, append-only ledger (even a private/permissioned one) means altering any past record breaks every hash after it — that's the property NTRO-grade evidentiary logging actually needs.

## 4. Technology Stack

| Layer | Primary choice | Why | Hackathon-feasible fallback |
| --- | --- | --- | --- |
| Core orchestration | Python 3.11+ | Fast to build, huge forensics/crypto library ecosystem | — |
| Low-level disk access | hdparm/nvme-cli (Linux), Win32 DeviceIoControl/diskpart (Windows) | Needed for real ATA Secure Erase / NVMe sanitize commands | Wrap real commands but demo on disposable VM virtual disks, not physical production drives |
| Filesystem parsing | pytsk3 (SleuthKit bindings) | Battle-tested forensic filesystem parsing, avoids reinventing FAT/NTFS parsers | Same, scope to FAT32 + NTFS + ext4 for the demo |
| File carving | Custom signature/magic-number carver (JPEG, PNG, PDF, DOCX, ZIP headers/footers) | Core differentiator — must work without filesystem metadata | Start with 5–6 common file types, document extensibility |
| Blockchain ledger | Hyperledger Fabric (permissioned) | Matches a govt/enforcement consortium use case — access-controlled, not public | Custom Python hash-chain (Merkle-linked JSON blocks + RSA signatures) if Fabric's setup overhead eats too much of the clock |
| Digital signing | cryptography (RSA/ECDSA) | Per-operation signed certificates, independent of the ledger itself | — |
| Dashboard | React + Tailwind, or Flask/Django server-rendered | React if team has frontend bandwidth; Flask templates are faster to stand up solo | — |
| Metadata DB | PostgreSQL or SQLite | Local audit metadata — the blockchain stores hashes, not full records | SQLite for demo speed |
| Reporting | ReportLab or WeasyPrint | Signed PDF compliance certificates | — |
| Auth | JWT + RBAC (Admin / Investigator / Auditor roles) | NTRO-relevant access separation | — |

## 5. Phased Development Framework

### Phase 0 — Discovery & Planning

Objective: Everyone understands the exact scope before code is written.

- Study NIST 800-88, DoD 5220.22-M, and note where they conflict or where you're choosing one over the other

- Competitor teardown: BleachBit, DBAN, PhotoRec, Autopsy — list what each doesn't do

- Lock the exact list of supported storage media, filesystems, and file-carving formats for v1 (don't leave this open — it's the #1 scope-creep risk on this PS)

- Assign roles (see Section 7)

- Deliverable: one-page scope doc + architecture sketch the whole team has agreed to

### Phase 1 — Architecture, Design & Environment Setup

Objective: Skeleton exists, everyone can build in parallel without blocking each other.

- Repo structure, CI basics, shared coding conventions

- Define the internal API contract between engine layer and dashboard (so frontend/backend can build in parallel)

- Design the ledger's block schema: operation type, target identifier hash, timestamp, operator ID, previous-block hash, signature

- Design the audit DB schema (metadata that sits alongside, not inside, the chain)

- Set up disposable test environment: VM with virtual/loopback disks and sample disk images — never test erasure against real production hardware

- Deliverable: repo skeleton, API contract doc, DB/ledger schema

### Phase 2 — Secure Erasure Engine (MVP)

Objective: Working drive + file/folder erasure with verification.

- Drive Eraser: implement single-pass zero-fill + at least one standards-based multi-pass pattern (DoD 5220.22-M); wire to real ATA/NVMe secure-erase commands where hardware supports it, fall back to software overwrite otherwise

- File/Folder Eraser: secure delete with metadata scrub (filename, timestamps, extended attributes), batch mode, cross-filesystem support

- Verification: post-wipe sampling/hash-check to confirm overwrite actually happened (don't just trust the OS call succeeded silently)

- Every operation emits a structured event → hands off to Phase 4's ledger writer (build the interface now even if the ledger isn't ready yet)

- Deliverable: CLI-operable erasure engine, verifiably wiping test virtual disks/files

### Phase 3 — File Carving & Recovery Engine (MVP)

Objective: Recover files from a "victim" disk image without relying on filesystem metadata.

- Signature/magic-number-based carving for an initial format set (JPEG, PNG, PDF, DOCX/ZIP — good visual demo value)

- Reconstruct file boundaries from raw sectors when the filesystem's directory entries are gone

- Integrity check on recovered files (does the file actually open / match expected structure)

- Deliverable: engine that recovers a known set of deleted files from a prepared test image, with a visible success rate

### Phase 4 — Blockchain Audit & Reporting Layer

Objective: Every erase/recover operation is immutably logged and independently verifiable.

- Stand up the ledger (Fabric network or the hash-chain fallback)

- Wire Phase 2/3 engines to emit signed events into the ledger on every operation

- Certificate generator: produces a signed PDF/JSON certificate per operation, referencing its ledger block hash

- Build a tamper-detection demo: manually edit a past ledger entry and show the system flags the break — this is the single most convincing thing you can show a judge

- Compliance report export mapped to NIST 800-88 / DoD 5220.22-M language

- Deliverable: end-to-end chain from "operation runs" → "immutable record exists" → "certificate downloadable"

### Phase 5 — Dashboard, Integration & RBAC

Objective: One coherent product, not four scripts.

- Unified dashboard: trigger erase/recover jobs, view live progress, browse audit history, verify a certificate against the ledger

- Role-based access (Admin/Investigator/Auditor) — auditors should be able to verify without being able to operate

- Real-time job status (even simple polling is fine for a hackathon build)

- Deliverable: working dashboard driving all four modules through one interface

### Phase 6 — Testing & Validation

Objective: It survives contact with messy, non-happy-path input.

- Test erasure verification against drives with bad sectors / partially failed wipes

- Test carving against fragmented files, mixed file types, partially overwritten sectors

- Test the ledger against concurrent writes and a deliberate tamper attempt

- Validate reports actually satisfy the language of the standards you cited in Phase 0

- Deliverable: a short test log/report — genuinely useful evidence for the evaluator Q&A round

### Phase 7 — Packaging, Demo & Documentation

Objective: Judge-ready in the room.

- Package as an installer/portable build for the demo machine

- Write the architecture + standards-compliance one-pager

- Rehearse the demo script (Section 8) end-to-end at least twice

- Prepare direct answers to the anticipated evaluator questions (Section 9)

- Deliverable: demo-ready build + presentation deck + one-page technical brief

## 6. Team Role Allocation (suggested 6-member SIH team)

| Role | Focus |
| --- | --- |
| Systems/backend engineer | Drive-level erasure, raw disk I/O, OS-level integration |
| Forensics engineer | File carving, recovery engine, filesystem parsing |
| Blockchain developer | Ledger design, hashing/signing, tamper-detection logic |
| Frontend/dashboard developer | Dashboard, RBAC UI, live job status |
| Full-stack/integration lead | API contracts, glueing modules together, DB schema |
| Documentation & presentation lead | Standards mapping, demo script, judge Q&A prep — can double up on testing |

## 7. Demo Script Outline

- Problem framing (30s) — the trust gap between "we deleted it" and "we can prove we deleted it"

- Live erasure — wipe a test virtual drive, show verification pass, show the generated certificate

- Live recovery — run the carving engine on a prepared "victim" disk image, recover a known deleted file

- The tamper-proof moment — manually attempt to edit a past ledger entry live, show the system detect and flag it. This is your strongest 60 seconds — build the whole demo around getting to this point cleanly.

- Compliance report export — show the standards-mapped PDF report

- Close — architecture recap, what's built vs what's roadmap

## 8. Anticipated Evaluator Questions (prepare real answers, not generic ones)

- "What stops someone with database access from just rewriting your ledger?" → explain the hash-chain property and permissioned-network access control specifically, don't hand-wave "blockchain is secure"

- "How is this different from just signing a log file with a digital signature?" → a single signature protects one record; the chain protects the sequence — deleting/altering record #40 breaks the hash of every record after it

- "What happens on a drive with bad sectors or a failed wipe?" → point to your Phase 6 test coverage and verification-sampling logic

- "Does this scale to production data volumes, not just your demo image?" → be honest about what you tested and what the architecture would need (parallelized I/O, ledger throughput) beyond the hackathon scope

- "Why NTRO specifically — what's the actual deployment picture?" → decommissioning cycles for government hardware, forensic evidence handling in cyber investigations, cross-agency chain-of-custody

## 9. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Raw disk access permission/driver complexity eats the clock | Build and demo against virtual/loopback disks and prepared disk images, not physical hardware |
| Fabric setup overhead too heavy for the time window | Fall back to the custom Python hash-chain — same tamper-evidence property, far less infra |
| Carving accuracy varies wildly by filesystem/format | Explicitly scope to a documented set of formats/filesystems for v1, state extensibility rather than overclaiming coverage |
| Accidentally wiping something you needed | All testing on disposable VM disks and throwaway images only — never touch a real production or personal drive during dev/demo |

## 10. Stretch Goals (if core is solid with time to spare)

- Multi-agency consortium ledger (shared verification across enforcement bodies without shared write access)

- Mobile device / cloud storage erasure support

- Anomaly detection on erasure verification (flag when a "successful" wipe pattern looks statistically off)

- Public verification portal — anyone with a certificate ID can independently check ledger integrity without needing platform access